Capital Region PRISM 	                                                      Cornell Cooperative Extension Saratoga County

Partnership for Regional       				                                                  50 West High St.  Invasive Species Management 			                                                  Ballston Spa, NY 12020

www.capitalregionprism.org                                                                                                                                           (518) 885-8995

# Capital Region PRISM Treatment Report

## Site Information

Date: July 29th, 2022

Site Name & Address: Aqueduct Park

2757 Aqueduct Road, Schenectady, NY, 12309

Property Owner: Town of Niskayuna

Contact Info: aqueductrowingclub@gmail.com

# Coordinates: 42°50'55.9"N 73°54'04.4"W

Project Leader: Hannah Coppola (AIS Program Manager)

Email: hwe22@cornell.edu

iMapInvasives User ID: 21052

Team Members: Hannah Coppola, Kristopher Williams (PRISM Coordinator), Pamela Aprilliano (AIS Watercraft Steward Supervisor), Bianca Gonzalez and Caleb Lines (AIS Watercraft Stewards), Addison Kubik (Invasive Species Outreach Educator), Alex Paonessa and Connor Mears (DEC Interns), 3 additional volunteers.

## Project Information

Target Species: Water chestnut (Trapa natans)

First year of treatment? No. Last year was the first participation of the CR-PRISM. Aqueduct Rowing Club performs maintenance removals throughout the growing season to maintain access to docks.

Size of infestation: 12+ acres

Size of area treated: 0.17acres

Treatment Method (please be specific): Hand Pulling, removing two feet of stems then cutting

% Completed: 90%

Amount removed: (# bags, # plants, # mature, # seedlings): Fifty-eight contractor bags estimated at 40lbs each. A conservative estimate of 2,320lbs total.

Time spent on removal: 3 hours

Is follow-up needed? Yes. August 10th

Were treatments uploaded to IS Tracker and Field Maps? Yes

Field Maps Object ID: 2846

### Photos of the project:

After

Before

The New York State Department of Environmental Conservation provides financial support to The Capital Region PRISM via the Environmental Protection Fund