Capital Region PRISM Treatment Report Common Reed Bonita Lake (MLSP)

# **Site Information**

Date: 1.13.2020

Site Name & Address: Moreau Lake State Park / Lake Bonita 605 Old Saratoga Rd, Gansevoort, NY 12831

Property Owner: OPRHP

Coordinates 43.21165 °-73.76919 °

Project Leader: Kristopher Williams CRP Coordinator

Email: [kbw44@cornell.edu](mailto:kbw44@cornell.edu) iMapInvasives User ID: 9274

Team Members:

Lauren Henderson AIS Coordinator CRP [ljh257@cornell.edu](mailto:ljh257@cornell.edu)

Welch, Maranda E (PARKS) [Maranda.Welch@parks.ny.gov](mailto:Maranda.Welch@parks.ny.gov)

# **Project Information (Copy this section and fill out for each species)**

Target Species: Common Reed, phragmites, Common reed grass

First year of treatment? Yes

Size of infestation: 500 sq. ft.

Treatment Method (please be specific):

* Manual removal of the common reed grass occurred using spades, shovels, and grubbing tools to lift the soil then extract the rhizomatous root system.
* <http://nyis.info/invasive_species/common-reed/>
* <https://www.greatlakesphragmites.net/resources/factsheets-guidelines/>

% Completed: 90

Amount removed (# bags, # plants, # mature, # seedlings): (9) 45gallon bags

Time spent on removal: 3.5 hours on site with 9 participants.

Is follow-up needed? Yes 2-5 removals next year.

Were treatments uploaded to iMapInvasives? Yes

Treatment, Post-Treatment (Monitoring), and Restoration Calendar: *Briefly outline when treatment, restoration efforts, and post treatment monitoring are anticipated to occur with a date range. When completed check the box next to the targeted date range with an initial.*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | *Year 1 2021* | *Year 2 2022* | *Year 3 2023* | *Year 4 2024* | *Year 5 2025* |
| *Early*  *Spring* |  |  |  |  |  |
| *Late*  *Spring* | *Monitor growth in May Schedule a Pull in June* | *Monitor growth in May Schedule a Pull in June/July/Aug*  *Reseed Area* | *Monitor growth in May Schedule a Pull in June*  *Reseed Area* | *Monitor growth in May Schedule a Pull in June* | *Monitor growth in May Schedule a Pull in June* |
| *Summer* | *Monitor growth in Schedule a Pull in Aug* |  |  |  |  |
| *Early Autumn* | *Monitor growth in Schedule a Pull in Sept*  *Reseed Area* |  |  |  |  |
| *Late*  *Autumn* |  |  |  |  |  |
| *Notes: ½ Day Pull with 4-8 Volunteers* | | | | | |

Photos and maps of the project:

Before and After



