# Capital Region PRISM Treatment Report Common Reed Bonita Lake (MLSP)

# Site Information

Date: 1.13.2020

Site Name & Address: Moreau Lake State Park / Lake Bonita 605 Old Saratoga Rd, Gansevoort, NY 12831

Property Owner: OPRHP

Coordinates 43.21165 °-73.76919 °

Project Leader: Kristopher Williams CRP Coordinator

Email: kbw44@cornell.edu iMapInvasives User ID: 9274

Team Members:

Lauren Henderson AIS Coordinator CRP ljh257@cornell.edu

Welch, Maranda E (PARKS) Maranda.Welch@parks.ny.gov

# Project Information 
(Copy this section and fill out for each species)

Target Species: Common Reed, phragmites, Common reed grass

First year of treatment? Yes

Size of infestation: 500 sq. ft.

Treatment Method (please be specific):

- Manual removal of the common reed grass occurred using spades, shovels, and grubbing tools to lift the soil then extract the rhizomatous root system.

- http://nyis.info/invasive_species/common-reed/

- https://www.greatlakesphragmites.net/resources/factsheets-guidelines/

% Completed: 90

Amount removed (# bags, # plants, # mature, # seedlings): (9) 45gallon bags

Time spent on removal: 3.5 hours on site with 9 participants.

Is follow-up needed? Yes 2-5 removals next year.

Were treatments uploaded to iMapInvasives? Yes

Treatment, Post-Treatment (Monitoring), and Restoration Calendar: Briefly outline when treatment, restoration efforts, and post treatment monitoring are anticipated to occur with a date range. When completed check the box next to the targeted date range with an initial.

|  | Year 1 2021 | Year 2 2022 | Year 3 2023 | Year 4 2024 | Year 5 2025 |
| --- | --- | --- | --- | --- | --- |
| Early Spring |  |  |  |  |  |
| Late Spring | Monitor growth in May Schedule a Pull in June | Monitor growth in May Schedule a Pull in June/July/Aug Reseed Area | Monitor growth in May Schedule a Pull in June Reseed Area | Monitor growth in May Schedule a Pull in June | Monitor growth in May Schedule a Pull in June |
| Summer | Monitor growth in Schedule a Pull in Aug |  |  |  |  |
| Early Autumn | Monitor growth in Schedule a Pull in Sept Reseed Area |  |  |  |  |
| Late Autumn |  |  |  |  |  |
| Notes: ½ Day Pull with 4-8 Volunteers |  |  |  |  |  |

Photos and maps of the project:

Before and After