Capital Region PRISM Treatment Report

# **Site Information**

**Date:** June 22nd, 2020

**Site Name & Address:** Beaver Pond, Fiver Rivers Environmental Center, 56 Game Farm Road, Delmar, NY

**Property Owner:** NYS DEC

**Latitude:** 42.6069869 **Longitude:** -73.8900783

**Project Leader:** SCA Interns and Anik Gibeau **Email:** anik.gibeau@dec.ny.gov

**Team Members:** Lauren Mercier, Katy, Isabelle, Garrett, Anik

**iMapInvasives User ID:** 10563

# **Project Information**

**Target Species:** Water Chestnut (*Trapa natans*)

**First year of treatment?** Unknown

**Size of infestation:** Scattered across entire pond, 2.30 acres

**Treatment Method (please be specific):** Hand pull on kayak

**% Completed**: 40%, .86 acres

**Amount removed (# bags, # plants, # mature, # seedlings)**: 1.5 bins (waiting on size from Anik)

**Time spent on removal**: 6 hours

**Is follow-up needed?** Yes, SCA Interns will be going out every week

**Were treatments uploaded to iMapInvasives?** No

**Photos and maps of the project:**A person riding on the back of a boat

Description automatically generatedA close up of a map

Description automatically generatedA picture containing outdoor, man, grass, flying

Description automatically generated